Anthony Wilson

IS330 Plan for final project

24 October 2023

**PLAN FOR FINAL PROJECT**

Week 1-2: Database setup and users’ table

* **Get my user table working. ------ 8hrs**
* **Put in the ability to add to some tables. -------- 8hrs**

Week 3-4: Website structure and Pilots

* **Setting up web pages.**
  + - **Pilots. ------ 16hrs**
      * **Add some drop menus to tables. -----8hrs**
    - **Drone types**
      * **add a few pages to the website. ------ 16hrs**
      * **Add some drop menus to tables. -------8hrs**

Week 5: Finalizing and styling.

* + - **Assignments**
      * **add a few pages to the website. --------8hrs**
      * **Add some drop menus to tables. ------8hrs**
    - **Maintenance. ------8hrs**
  + **Extra items to work on.**
    - * **Building rows and columns. ------- 4hrs**
      * **Add style to my pages. ------- 4hrs**

**What will be done.**

* **Getting my code to work properly.**
  + **Build rows and columns.**
  + **add a few pages to the website.**
  + **Get security implemented.**
  + **Add style to my pages.**
  + **Add some drop menus to tables.**
    - **Pilots**
    - **Drones**
* **I will be working daily to get these things completed before the quarter has ended.**